**Minutes Meeting Week 4**

**Chair:** Aykut Emre Çelen

**Note-taker:** Ruthvik Allu

Location: DW Hall 1 Cubicle 3

Datum: 07.03.2023

Time: 13:45-14:30

Attendees: Ruthvik Allu, Ștefan Bud, Aykut Emre Çelen, Benjamin Sherlock, Davide Tudose, Thijs van der Valk

**Agenda-items**

[13:47-13:55]

* **Summary of the last week (**as we were missing Thijs last week)

Backlog was completed and submitted

Git assignment: Heard nothing from the TA => Pass

* Possibility to re-do certain parts by Friday (no consequences)

[13:55-14:05]

* **Reviewing the code with TA***(discuss)*

Stefan: (Frontend) UI for the board using JFX. Issue with replacing the already existing files from the template with the new files => Solve after the meeting.

Ruthvik and Benjamin: (Backend) Created “Card” class and repository, issue with fetching all cards from database => Solve after meeting

Aykut: (Frontend) Controller & UI for the board using JFX

[14:05-14:15]

* **The code we will develop from this week -** Which steps we need to take from now on? *(brainstorm/discuss)*

*We will work on the basic requirements this week:*

*Backend: Benjamin, Ruthvik, Thijs*

*Frontend: Aykut, Stefan, Davide*

*Backend tasks:*

* To connect multiple clients at once, so I can run Talio on my workstation and my laptop.
* To create new lists, so I can organize tasks in multiple categories.
* To give my lists a title, so I can describe the nature of all contained tasks. (title attribute is needed in Card class)
* To remove existing lists, so I can clean up my board. (remove lists from database)
* Adding delays from the video (polling)
* To create tasks, so I can formalize the work that I have to do
* To assign tasks to lists, so I can organize and structure my work better
* To edit tasks, so I can correct typos
* To remove tasks, so I can clean up my board when work is done or becomes unnecessary.
* To see any update of others directly reflected in the overview, so I can keep Talio open on a second monitor without needing to manually refresh.

*Frontend tasks:*

* To see all my tasks at once, organized in lists, so I can get an overview of what’s going on.
* To give my lists a title, so I can describe the nature of all contained tasks.
* To rename existing lists, so I can change the focus of a list.
* To remove existing lists, so I can clean up my board. (remove lists from database)
* To create tasks, so I can formalize the work that I have to do.
* To remove tasks, so I can clean up my board when work is done or becomes unnecessary.
* To order my tasks, so I can reflect their priority implicitly through their spot in the list

[14:15-14:20]

* **Action points for code** – Who, what, when? *(brainstorm/discuss)*

We will decide after meeting and will upload the tasks, who will do what, and the deadlines on GitLab (Issues).

Our goal is to have at least a few subtasks done by Thursday, so we will have time for the buddycheck.